Acme Website Redesign Proposal

Prepared for Acme Industries Limited

Version 3 — 12 August 2026

# 1. Introduction

This proposal sets out the terms on which Northwind Digital Limited (the Supplier) will deliver a website redesign for Acme Industries Limited (the Client).

# 2. Project Scope

The Supplier shall deliver a full redesign of the Client's public website, including information architecture, visual design and front-end implementation.

The Supplier shall provide on-site training for up to twelve Client staff.

The Supplier shall provide security monitoring.

The Supplier shall migrate all existing content from the current platform.

# 3. Pricing

The total project price is ₦5,000,000 exclusive of applicable taxes.

The price includes design, development, testing and deployment.

Rate card:

| Service | Price |
| --- | --- |
| Consulting | $10,000 |
| Training | $5,000 |
| Deployment | $3,000 |

# 4. Delivery

The Supplier shall complete the project within 45 days of the commencement date.

The commencement date is 5 October 2026.

# 5. Support

The Supplier shall provide support and maintenance for 12 months following launch.

Support requests shall be acknowledged within 8 hours.

# 6. Payment Terms

The Client shall pay 50% of the total price upfront on signature of this proposal.

The Client shall pay invoices within 30 days of receipt.

Late payment shall attract interest at 2% per month.

# 7. Responsibilities

The Client shall nominate a single point of contact for the duration of the project.

The Client shall provide brand assets within five days of the commencement date.

# 8. Confidentiality

Each party shall keep the other party's confidential information confidential for three years following termination of this agreement.

# 9. Exclusivity

The Supplier shall not provide website redesign services to any direct competitor of the Client for twelve months following launch.

# 10. Termination

Either party may terminate this agreement by giving 14 days written notice.

The Client shall pay for all work completed up to the termination date.

# 11. Governing Law

This agreement is governed by the laws of the Federal Republic of Nigeria.